| Field | Detail |
| --- | --- |
| Date | 30 September 2026 |
| Team ID | SWTID-2026-9332 |
| Project Name | FitBuddy AI Tool (FitBuddy-NM-AI-Tool) |
| Maximum Marks | 2 Marks |

PROJECT PLANNING SPECIFICATION

FitBuddy-NM-AI-Tool Framework Implementation Roadmap

1. Project Overview & Scope Alignment

The objective of the FitBuddy-NM-AI-Tool project planning phase is to define a structured, agile execution strategy for engineering an asynchronous generative AI wellness system. By leveraging the repository configuration files (such as updated_plan.py and requirements.txt) along with core FastAPI components, this execution matrix coordinates human capitals, deployment sprints, risk mitigating contingencies, and clear release milestones.

1.1 Core Objectives

Infrastructure Baseline: Establish a resilient multi-tier asynchronous architecture spanning presentation layouts down to local SQLite/PostgreSQL metadata stores.

Gen-AI Engine Pipeline: Coordinate seamless API pipelines using structural Pydantic formatting models to securely handle dual-engine Google Gemini Pro and Gemini Flash inference cycles.

Verification & Compliance: Deliver fully tested, clean components ready for production environments while ensuring strict alignment with user health validation protocols.

2. Agile Work Breakdown Structure & Sprint Allocation

The implementation roadmap is broken down into structured, non-overlapping weekly sprints to guarantee incremental feature verification and systemic stability.

| Sprint / Phase | Focus & Target Modules | Key Deliverables | Estimated Timeline |
| --- | --- | --- | --- |
| Sprint 1 | Core Environment & DB Layout Setup - .env.example, requirements.txt - app/config.py, app/database.py | Validated environment isolation and operational SQLAlchemy/Alembic migration base layers. | Weeks 1 - 2 |
| Sprint 2 | Data Contracts & Security Models - app/models.py - app/schemas.py | Enforced Pydantic validation structures shielding the persistence tier from injection risks. | Weeks 3 - 4 |
| Sprint 3 | Gen-AI Engine Layer Orchestration - app/gemini_client.py - app/gemini_generator.py - app/gemini_flash_generator.py | Operational dual-engine orchestration routing baseline prompt arrays and rapid real-time updates. | Weeks 5 - 6 |
| Sprint 4 | Application Routing & Front-End UI - app/main.py, app/routes.py - templates/, static/css/style.css | Unified asynchronous FastAPI endpoint mapping connected to Jinja2 UI web templates. | Weeks 7 - 8 |
| Sprint 5 | System Hardening & Test Verification - tests/test_app.py - app/updated_plan.py | Comprehensive test suite execution targeting code blocks; final deployment optimization. | Weeks 9 - 10 |

3. Resource Management & Role Allocation Matrix

Human capital configuration is explicitly segregated into distinct organizational responsibilities to enforce engineering boundaries and clear development operations:

| Engineering Role | Primary Responsibilities | Assigned Modules | Commitment Level |
| --- | --- | --- | --- |
| Backend Engineer | Design local ORM structures, build out application routers, and manage structural data contracts. | app/database.py app/models.py app/schemas.py app/routes.py | Full-Time (100%) |
| AI Prompt Engineer | Formulate system instructions, manage connection orchestration loops, and build fallback engines. | app/gemini_client.py app/gemini_generator.py gemini_flash_generator.py | Part-Time (50%) |
| Frontend UI Developer | Construct operational UI views, style interactive client sheets, and handle asynchronous user forms. | templates/*.html static/css/style.css | Part-Time (50%) |
| QA & DevOps Engineer | Draft automated testing suites, ensure environment variable parity, and structure deployment routines. | tests/test_app.py requirements.txt .env.example | Full-Time (100%) |

4. Risk Assessment & Contingency Engineering

Operational system engineering risks have been proactively mapped alongside concrete fallback measures to maintain continuous operational availability:

Risk Event 1 (API Rate Invalidation): If the external Google Gemini Pro API hits rapid token limits or faces network latency bottlenecks during deep multi-week fitness processing routines.

Contingency Measure: The orchestration layers within app/gemini_client.py and app/updated_plan.py dynamically downgrade the payload destination to the app/gemini_flash_generator.py processing route. This drops complex background variables to maintain quick system response times under 800ms.

Risk Event 2 (Data Ingestion Corruption): If unvalidated malicious query shapes or non-numeric parameter groups breach database tables during complex user onboarding operations.

Contingency Measure: The execution router (app/routes.py) relies explicitly on strict type definitions provided by app/schemas.py before allowing database entry. Any structural deviation triggers an automatic HTTP 422 Unprocessable Entity block, insulating database tables from injection attacks.

5. Key Milestone Framework

System success criteria are validated at key integration points across the development cycle:

Milestone 1 (Data Layer Baseline - Week 4): Completion of all local data schemas, relational models, and Pydantic validation scripts with zero migration conflicts.

Milestone 2 (AI Client Core Validation - Week 6): Successful loop verification of backend AI clients with both core Gemini models, validating clean JSON response structures.

Milestone 3 (End-to-End Core Assembly - Week 8): The complete frontend layout integrates seamlessly with FastAPI backend routers, enabling smooth plan generation via UI forms.

Milestone 4 (Operational Launch - Week 10): Full test pass on tests/test_app.py showing greater than 90% code coverage, clearing the application for secure staging deployment.

This is for informational purposes only. For medical advice or diagnosis, consult a professional. AI responses may include mistakes.